## Slide 1: R&D Project Portfolio Management System Project Proposal
Team Member :
Leader: Tang Yu
Developer: Penelope Huang
Client Name: RAMESH LAL
Mentor Name: STEPHEN THORPE

## Slide 2
Executive Summary
01
Project Rationale
02
Project Scope
03
Project Management Methodology
04
Cost and Feasibility analyst
01

## Slide 3
Project Rationale
This project exists to address a range of problems in existing portfolio management, providing automated solutions to improve efficiency, accuracy and decision quality.
Functional and non-functional requirement:
1. Identification system: The system can automatically identify suitable items.
2. Assignment system: The system can automatically assign students to appropriate projects
3. Automatic email notification system: It can automatically send emails to students and teachers when specific events happen.
4. Dashboard: Information that can display and track the number of software development projects, the number of service science projects, and the number of students participating in a particular project.

## Slide 4
From distribute to create team, a personalized matching algorithm is used.
02
Real-time reports and dashboards.
03
In the determine stage, intelligent evaluation is added to build an intelligent evaluation model based on historical data and standard evaluation indicators.
01
Project plan
Project Rationale
4
Determine
Distribute
Create
Delivery
AUT Management System Process

## Slide 5
03
Reliability and security of the risk management process need to be focused.
01
Project assignments can be challenging.
02
Technical challenges require significant technical resources and effort.
04
Data quality can lead to wrong project decisions and assignments.
Key issues
Project Rationale
Key Risk
Insufficient resources leading to project delays - The current project team has only two participants, which may not be enough to complete all project tasks within the scheduled time.
Mitigation Strategy:
• Task prioritization - Work with the team to prioritize tasks to ensure the most critical tasks are completed first.
• Obtain additional resources: Communicate with project stakeholders to explore possible additional resources.
Risk: Key requirements may be missed, resulting in the system not meeting the basic needs of users.

## Slide 6
Improve efficiency and reduce labor costs
I
Increased Accuracy and Reduced Error Rates
I
Insights and Analysis the Data
I
Improve decision quality
I
Opportunities
Real-time monitoring and feedback
Project Rationale

## Slide 7
Report on analysis and investigation of existing semiautomated SharePoint systems
Report
01
Reports on surveys and studies of ideal or model portfolio systems
Report
02
Design and create prototype systems based on collected requirements
Design and develop
03
Project Deliverables
Two reports and prototype
Project Scope

## Slide 8
Project Management Methodology
Why are we choosing Scrum methodology？
1. We have a small project team, making agile development a suitable choice for a flexible framework to manage complex projects.
2. Scrum development offers high transparency, allowing stakeholders to have a clear understanding of progress.
3. Scrum ensures regular communication among team members, making sure everyone is aligned with and aware of the project's status.
4. The sprints in Scrum enable the team to identify and address risks.
5. Scrum's iterative development allows us to plan and manage schedules more easily, delivering the most critical functionalities early on and then iterating further.
After researching PM (Project Management), we have chosen Scrum as our PM methodology

## Slide 9
01
Product Backlog
Portfolio
Proposal
02
Sprint Planning
Through Backlog and Gantt Chart determines what will be done in the sprint
03
Sprint Execution
Complete what needed to be delivered in the last Sprint
04
Sprint Review
Weekly or bi-weekly meeting with stakeholders
Gather feedback and improve
Scrum overview
Next Sprint
Project Management Methodology
Team meeting to finalize the to-do list.
Enhance personal skills.
Work on the to-do list.
Daily Scrum to synchronize work progress and plan for the day.
Complete the to-do list for this sprint.
Meeting with mentor and client to showcase work and gather feedback.

## Slide 10: Cost Estimates Semester 1
Developer cost is $22.7/Per Hour, 10-12 hour per week for 14 weeks(150H Per semester)
Total $3405
Total $1988
Chart: Total estimate cost :$5393 (GST excluded)
| Development Team Cost | Mentors Cost
Cost | 3405 | 1988
Mentors' cost is $142/Per Hour, 1 hour per week for 14 weeks
We will use software that is open source or can be licensed by AUT for free use, so the cost of infrastructure is 0
Total $0

## Slide 11: Feasibility analysis
Recommendation:
Approve
——————
Considering our technical capabilities, research and understanding of the project, and manageable risks, I recommend approving this project.
01
02
03
04
Our development team has enough time and knowledge to upskill and develop PPM applications.
Technical Feasibility
The estimated cost of all semester about $10,000, and the revenue are immeasurably, it will reduce the labor cost of AUT.
Cost
The development timeline is estimated to be 28 weeks(2 semester).
Time
We have a shortage of developers, which might lead to delays due to insufficient developers or a reduction in standards.
Risks

## Slide 12
Thank you for
watching.